## Slide 1: Progress Report 1
Applied Language Team

## Slide 2: Overview
Accomplishments
Failures
Challenges
Highlights
Goals
Concerns

## Slide 3: Accomplishments
What the team accomplished during this time period
Team Charter
First Client Meeting
Project Charter
TeamGantt
Peer Evaluations

## Slide 4: Failures
What the team planned to accomplish but failed to
Unable to go over existing website with the client
No other issues given the light amount of requirements thus far

## Slide 5: Challenges
What particular challenges the team faced
Accessing the existing source code and web server
Signatures with COVID-19 concerns
Notes: David

## Slide 6: Highlights
What accomplishments the team is most proud of
On time for tasks
Client meeting went well
Reliable team members
Hard-working team members
Notes: David

## Slide 7: Goals
What the team will accomplish during the next reporting period
Access to previous code and documentation
Interview users
Requirements specification document
Start low-medium fidelity prototype
Notes: Kobe

## Slide 8: Concerns
Any other concerns the team would like to mention
State of the previous code
Initial design choices
Upcoming interviews
Notes: Kobe

## Slide 9: Questions?
Notes: Kobe