## Slide 1: Progress Report 2
Applied Language Team
Notes: Levi

## Slide 2: Overview
Accomplishments
Failures
Challenges
Highlights
Goals
Concerns
Notes: Levi

## Slide 3: Accomplishments
What the team accomplished during this time period
Requirements Specification Document
Second Client Meeting
User Surveys
TeamGantt
Second Peer Evaluations
Notes: Kobe

## Slide 4: Failures
What the team planned to accomplish but failed to
Lack of feedback from Native speakers
Demonstration of PRAAT by Dr. Miyashita
Notes: Linda

## Slide 5: Challenges
What particular challenges the team faced
Slow start to gathering user feedback
Creating functional/non-functional requirements
Signatures with COVID-19 concerns
Notes: Linda

## Slide 6: Highlights
What accomplishments the team is most proud of
On time for tasks
Second client meeting went well
Reliable team members
Hard-working team members
Notes: Levi

## Slide 7: Goals
What the team will accomplish during the next reporting period
System models for our software system
Code assessment/role assignment
Create a low-medium fidelity prototype
Gather more user feedback
Update requirements specification document
Notes: Levi

## Slide 8: Concerns
Any other concerns the team would like to mention
Completing planned tasks before next progress report
Notes: Levi

## Slide 9: Questions?
Notes: Levi