## Slide 1: Progress Report 3
Applied Language Team
Notes: Levi

## Slide 2: Overview
Accomplishments
Failures
Challenges
Highlights
Goals
Concerns
Notes: Levi

## Slide 3: Accomplishments
What the team accomplished during this time period
Systems Modeling
UI Prototyping
Implementation Plan
Notes: Levi

## Slide 4: Failures
What the team planned to accomplish but failed to
Assigning roles to each member
Notes: Linda

## Slide 5: Challenges
What particular challenges the team faced
Updating and removing redundancy from existing database
Group working on Paper Prototypes under COVID-19 restrictions
Notes: Linda

## Slide 6: Highlights
What accomplishments the team is most proud of
On Time on Tasks
Equal Group Member Participation
Created Nine Prototype Web Pages
Notes: Linda

## Slide 7: Goals
What the team will accomplish during the next reporting period
Continue learning and setting up project technologies
Acquire website email account
Final Documentation Review
Early HTML/CSS Implementation
Notes: David

## Slide 8: Concerns
Any other concerns the team would like to mention
Viability of Implementing Audio Trimming
Effects of Winter Break
Notes: David

## Slide 9: Questions?
Notes: David